| Import Data using Transform Maps (Spreadsheet) Phase-4 -- Project Planning Phase |  |  |
| --- | --- | --- |
|  | Date | 28/09/2026 |
|  | Team Id | SWTID-2026-8259 |
|  | Project Name | Import Data using Transform Maps (Spreadsheet) |
|  | Project Guide Name | Mr.S.Sakthikumar MCA.,M.Phil. |
| Team Leader : - Nandhini R – nandhiniramu10@gmail.com Team Members : - Roshini K – roshini2007ro@gmail.com - Santhi K – santhini1422007@gmail.com - Santhiya C – c.santhiya7311@gmail.com |  |  |

Define clear objectives to guide the implementation and verification steps:

- Import employee data from a spreadsheet into ServiceNow reliably.

- Use an Import Set as a staging area (u_employee_import).

- Use a Transform Map to map and move data into the Employee Test table (u_employee_test).

- Maintain Employee ID as the primary identifier and Coalesce key to prevent duplicates.

- Support both insert (new records) and update (existing records) operations.

- Validate transformed records and produce three reports and a centralized dashboard.

- Prepare the spreadsheet data before loading it into the ServiceNow Import Set.

- Create the Employee Import staging table to receive spreadsheet records.

- Create the Employee Test target table to store transformed employee records.

- Configure the Transform Map between the Employee Import and Employee Test tables.

- Map all five employee fields correctly during the transformation process.

- Use Auto Map Matching Fields where the source and target field names match.

- Use Mapping Assist for fields that require manual mapping.

- Test the transformation using new and existing Employee IDs.

- Verify the transformation results through Transform History and the Employee Test table.

- Provide employee data visibility through department, location, and employee-list reports on the

Employee Analytics Dashboards dashboard.

Plan the source and target data structure and preparation rules before importing.

- Required fields in source and target: Employee ID, Employee Name, Email, Department, Location.

- Use consistent field names and formats across spreadsheet and ServiceNow tables.

- Place data in Sheet 1 with a header row (row 1) describing each column.

- Ensure Employee ID is populated for every row to enable Coalesce matching.

- Create a sample file named Sample Spreadsheet.xlsx for iterative testing.

Create Spreadsheet

Records

Source

- Define the Employee ID as the key employee identification field.

- Prepare employee data in a structured spreadsheet format before importing.

- Ensure each spreadsheet column corresponds to a field in the Employee Import and Employee Test tables.

- Keep Employee Name values ready for insertion or update during transformation.

- Prepare valid Email values for each employee record.

- Include Department information for department-wise reporting.

- Include Location information for location-wise reporting.

- Plan the data structure so the same employee can be identified during repeated imports.

- Prepare both new employee records and existing employee records with changed values for testing.

- Use the prepared sample data to verify the import, transformation, update, and duplicate-prevention process.

Define the staging and target tables, their purpose, and the rationale for separation.

- Employee Import (staging): Label = Employee Import, Table = u_employee_import — receives raw spreadsheet rows.

- Employee Test (target): Label = Employee Test, Table = u_employee_test — final store for transformed, validated records.

- Keep staging and target separate to allow review and corrective action prior to transformation.

- Maintain identical field set between staging and target to simplify mapping.

Spreadsheet

Employee

Employee Test

- Define Employee Import as the staging table for uploaded spreadsheet data.

- Define Employee Test as the target table for transformed employee records.

- Use u_employee_importas the source table for the Transform Map.

- Use u_employee_testas the target table for the Transform Map.

- Plan the staging table to hold the imported spreadsheet rows before transformation.

- Plan the target table to contain the resulting employee records after transformation.

- Create the target table with fields for Employee ID, Employee Name, Email, Department, and Location.

- Verify that the required fields are available in the target table before transformation.

- Plan the table structure so source fields can be mapped to corresponding target fields.

- Verify the target Employee Test records after transformation to confirm that the planned table structure works correctly.

Plan the Import Set configuration and standard operating steps for loading spreadsheet data.

- Import Set label: Employee Import; Table: u_employee_import.

- Source file: Sample Spreadsheet.xlsx, Sheet number: 1, Header row: 1.

- Load spreadsheet data into the staging table and perform an initial review prior to running transforms.

- Reuse the Employee Import table for iterative test imports; clear or archive staging rows as needed.

- Plan the Import Set as the staging area for spreadsheet employee data.

- Confirm that the Import Set table is created with the label Employee Import.

- Verify that the table name is u_employee_import.

- Plan the spreadsheet upload using Sample Spreadsheet.xlsx.

- Select Sheet 1 during the file upload process.

- Use row 1 as the header row so the column names are identified correctly.

- Verify that the uploaded data is available in the Employee Import staging table.

- Review the imported rows before starting the Transform operation.

- Check the Import Set status and confirm that the file is processed successfully before transforming the data.

- Plan to use the same Import Set table for subsequent test uploads and transformation activities.

Source

Header

Set Header Row 1

Check

Sheet

Choose Sheet 1

Design the Transform Map to map source fields to target fields and prepare mappings for execution.

- Transform Map Name: Sample Spreadsheet Import.

- Source Table: u_employee_import; Target Table: u_employee_test.

- Plan source-to-target mappings for all five fields; enable Auto Map where column names match.

- Use Mapping Assist for remaining fields and review each mapping for type compatibility.

- Plan the Transform operation and document the expected Insert/Update behavior.

- Plan the Transform Map after creating the Employee Import and Employee Test tables.

- Confirm that the source table contains the required employee fields before transformation.

- Verify that the target table contains matching fields for the imported employee data.

- Plan the mapping for Employee ID as the key field for identifying employee records.

- Plan mappings for Employee Name, Email, Department, and Location.

- Review the field names and ensure the source and target fields are correctly connected.

- Use Auto Map Matching Fields when source and target column names are the same.

- Use Mapping Assist to manually connect fields that are not automatically matched.

- Review all field mappings before running the Transform operation.

- Record the expected transformation result: new Employee IDs are inserted, while existing Employee IDs are updated when Coalesce is enabled.

Save

Create

Planning

Establish duplicate prevention logic and decisions at transformation time.

- Assume repeated imports of similar data; use Coalesce to prevent duplicates.

- Set Employee ID as the Coalesce field to identify existing records.

- Behavior: existing Employee ID → Update existing record; new Employee ID → Insert new record.

- Plan to review transformation history and sample records to verify Coalesce results.

Receive employee data

Define test scenarios, expected outcomes, and the validation checklist to confirm correctness.

- Test the initial import and verify records in Employee Test.

- Scenario documented: upload 4 rows — 2 new Employee IDs, 2 existing IDs with changed data.

- Expected first run: 2 Inserted, 2 Updated. Repeating same spreadsheet: 0 Inserted, 0 Updated, 4 Ignored.

- Validate inserted and updated results, review transformation history, and confirm no duplicates exist in Employee Test.

- Verify that the uploaded spreadsheet contains the required five fields before starting the import.

- Confirm that the Employee Import table receives the uploaded spreadsheet data correctly.

- Check that the Transform Map uses the correct source table and target table.

- Verify that each source field is mapped to the corresponding target field.

- Test whether new Employee IDs create new records in the Employee Test table.

- Test whether existing Employee IDs update the existing employee records instead of creating duplicates.

- Verify that changed Employee Name and Email values are updated correctly for existing IDs.

- Review the Transform History to confirm the number of inserted, updated, and ignored records.

- Re-import the same spreadsheet and verify that previously processed records are ignored.

- Perform a final validation of the Employee Test table to confirm the imported data and duplicate-prevention behavior are correct.

Employee Test

Plan the reports and dashboard that will provide insights from the Employee Test table.

- Report 1 — Employees by Department: Source = Employee Test, Type = Pie Chart, Group by Department, Aggregation = Count.

- Report 2 — Employees by Location: Source = Employee Test, Type = Bar Chart, Group by Location, Aggregation = Count.

- Report 3 — Employee List Report: Source = Employee Test, Type = List with columns Employee ID, Name, Email, Department, Location.

- Dashboard: Employee Analytics Dashboards — include the three reports and configure sharing by Users, Groups, and Roles.

- Plan all reports using the Employee Test table as the report source.

- Ensure the reports use the imported employee records for analysis.

- Plan the Department report to show the distribution of employees across departments.

- Plan the Location report to show the distribution of employees across different locations.

- Use Count aggregation to determine the number of employee records in each group.

- Configure appropriate report formats so the grouped employee data is easy to understand.

- Include important employee fields in the Employee List Report for detailed record viewing.

- Verify that the three reports display the expected Employee Test data after import and transformation.

- Add the completed reports to the Employee Analytics Dashboards dashboard.

- Plan dashboard access by configuring appropriate Users, Groups, and Roles for sharing.

Save

Create Reports

Present the ordered activities required to complete implementation and a concise academic summary of the planning phase.

- Sequence highlights: prepare spreadsheet → create staging and target tables → create and save Transform Map → configure Coalesce → execute transforms → validate and test → create reports

→ assemble dashboard → configure access → final review.

- Planning establishes the structure and sequence needed to implement a repeatable, auditable employee data import process using ServiceNow Import Sets and Transform Maps.

Prepare Data

Test

Tables

Spreadsheet